|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **Project ID** | | | PW21SBN05 | | | |
| **Project Title** | | | Image Annotation Based Information Retrieval | | | |
| **Week Starting Date** | | | 13-08-2020 | **Week Ending Date** | | 19-08-2020 |
| **Name**  Jnanesh D  Sachin | | |  | **SRN**  PES1201701822  PES1201701725 | |  |
| **Activities Completed** | | | | | | |
| **#** | | **Tasks** | | **Date** | **Remarks** | |
| 1 | | Project finalizing with guide. | | 07-08-2020 | Discussion on the type of data set to be considered | |
| 2 | | Review 1. | | 08-08-2020 |  | |
| **In Progress** | | | | | | |
| **#** | **Tasks** | | | **Date** | **Remarks** | |
| 1 | Collecting more information about Dataset. | | | 14-08-2020 |  | |
| 2 | Working on comments given by penal in review 1. | | | 16-08-2020 |  | |
| **Plan for Next Week** | | | | | | |
| **#** | | **Tasks** | | **Date** | **Remarks** | |
| 1 | | Finalizing dataset to use. | | 20-08-2020 |  | |
| 2 | | Literature survey. | | 20-08-2020 |  | |

|  |  |  |
| --- | --- | --- |
| Signature of Project Guide  With Name | Signature of Project Coordinator | Signature of Chairperson |